# Baseline Record – BL2 (Prototype + CRs)

Baseline ID: BL2
Baseline Name: Prototype with Change Requests Implemented
Baseline Version: 1.1
Project: Simple Student Record Management System
Date: 2025-12-30
SCM Manager (Approved by): Dagmawit Gebreweld

## 1. Purpose of Baseline

Baseline BL2 captures the current configuration of the repository after implementing the initial prototype along with change requests CR-01, CR-02, and CR-03.
BL2 extends BL1 and includes all source code, data, documentation, test artifacts, and releases, forming the foundation for Release v1.1.

## 2. Relationship to BL1

- BL2 inherits all items from BL1, including:

  - SCMP_v1.0.docx

  - CI_Register.xlsx

  - Requirements_v1.0.docx

  - User_Manual_v1.0.docx

  - Developer_Guide_v1.0.docx

  - Repository structure (/docs, /src, /tests, /releases)

- BL2 adds and updates:

  - Source files implementing CRs

  - Updated documentation reflecting the prototype

  - Test cases and results

  - Release notes for v1.1

## 3. Items Included in BL2

Total Configuration Items: 20 (including all BL1 items plus new additions)

### 3.1 Source Code (Prototype + CRs)

- Login Page

  - File: src/login_page.html | Version: v0.1

  - Description: Simple login form with username and password fields.

  - CRs: None

- Dashboard Page

  - File: src/dashboard.html | Version: v1.1

  - Description: Displays student list, search bar, and edit form.

  - CRs Implemented:

    - CR-01: Search by Student ID

    - CR-02: Edit/update student details

- Stylesheet

  - File: src/style.css | Version: v1.1

  - Description: Styling for login and dashboard pages.

  - CRs Implemented:

    - CR-03: Improved layout, spacing, and form alignment

- Search Logic

  - File: src/searchStudent.js | Version: v1.1

  - Description: Handles student search functionality (CR-01)

- Update Logic

  - File: src/updateStudent.js | Version: v1.1

  - Description: Handles student updates with validation (CR-02)

- Sample Data

  - File: src/database.json | Version: v0.1

  - Description: Initial dataset with id, name, department, year

- Python Backend Module

  - File: src/student_record.py | Version: v1.0

  - Description: Provides CRUD operations, search, and validation logic

- Flask Web Server

  - File: src/app.py | Version: v1.0

  - Description: Serves web pages and API endpoints for the system

- Python Dependencies

  - File: requirements.txt | Version: v1.0

  - Description: Lists Python packages required for running the web application

### 3.2 Test Artifacts

- Test Cases

  - File: tests/test_cases.xlsx | Version: v1.0

  - Description: 12 test cases covering login, search, update, and validation

- Test Results

  - File: tests/test_results.xlsx | Version: v1.0

  - Description: Execution results for all test cases, including pass/fail status

### 3.3 Documentation

- Baseline Record – BL1 (docs/BaselineRecord_BL1.md)

- Baseline Record – BL2 (docs/BaselineRecord_BL2.md)

- Release Notes – v1.0 (releases/ReleaseNotes_v1.0.md)

- Release Notes – v1.1 (releases/ReleaseNotes_v1.1.md)

- Change Log (docs/Change_log_v1.0.docx)

- Change Requests (docs/Change_Requests_v1.0.docx)

- Configuration Audit Report (docs/Configuration_Audit_Report_v1.0.docx)

- User Manual (docs/User_Manual.docx)

- Developer Guide (docs/Developer_Guide.docx)

## 4. Change Request (CR) Summary

| CR ID | Description | Files Affected |
| --- | --- | --- |
| CR-01 | Implement search functionality by Student ID | dashboard.html, searchStudent.js |
| CR-02 | Implement update functionality with validation | dashboard.html, updateStudent.js |
| CR-03 | Improve form layout, spacing, and readability | style.css |

All CRs are fully implemented and verified in BL2.

## 5. Repository Structure

Simple_StudentRecord_SCMP/

├── docs/

│   ├── BaselineRecord_BL1.md

│   ├── BaselineRecord_BL2.md

│   ├── Change_log_v1.0.docx

│   ├── Change_Requests_v1.0.docx

│   ├── Configuration_Audit_Report_v1.0.docx

│   ├── Developer_Guide.docx

│   ├── User_Manual.docx

│   ├── SCMP_v1.0.docx

│   └── CI_Register.xlsx

├── src/

│   ├── login_page.html

│   ├── dashboard.html

│   ├── style.css

│   ├── searchStudent.js

│   ├── updateStudent.js

│   ├── database.json

│   ├── student_record.py

│   └── app.py

├── tests/

│   ├── test_cases.xlsx

│   └── test_results.xlsx

├── releases/

│   ├── ReleaseNotes_v1.0.md

│   └── ReleaseNotes_v1.1.md

└── requirements.txt

## 6. Version Control

- Repository: https://github.com/Dagmawit43/Simple_StudentRecord_SCMP

- Branch: main

- Baseline Tag: BL2

- Git History: Includes initial setup, CR implementations, documentation, and test artifacts

## 7. Baseline Approval

- SCM Manager: Dagmawit Gebreweld

- Decision: BL2 is approved as the second project baseline, containing the first working prototype and all specified CRs.

- Approval Date: 2025-12-30

BL2 serves as the reference point for Release v1.1 and for future updates or audits.