Addis Ababa Science and Technology University

COLLEGE OF ELECTRICAL AND MECHANICAL

ENGINEERING

DEPARTMENT OF SOFTWARE ENGINEERING

Software Configuration Management

Title: Simple Student Record management System

Group member

- Birhan Aklilu - ETS0363/14

- Burka Labsi – ETS0402/14

- Dagm Taye – ETS0412/14

- Dagmawit Gebreweld – ETS0435/14

- Dagmawit Negash – ETS0436/14

- Danayt Esayas – ETS0438/14

- Delina Mulubirhan – ETS0484/14

Submitted to: Inst. Yibrah

Submitted On: December 30, 2025

# Simple Student Record Mini-System

## Change Request Form

## 1. Change Request Identification

| Field | Details |
| --- | --- |
| Change Request IDs | CR-01, CR-02, CR-03 |
| Date Submitted | December 24, 2025 |
| Submitted By | Dagmawit Negash – Developer |
| Approved By | Dagmawit Gebreweld – SCM Manager |
| Status | Approved |
| Priority | Medium |
| Change Type | Perfective / Adaptive |

## 2. Description of Requested Changes

### CR-01: Add Student Search Functionality

- Description: Implement a search feature that allows users to search student records using student ID.

- Reason: Improve usability and speed of accessing student information.

- Affected CI: Student Search Module (Source Code)

- Result: Users can quickly retrieve student records without browsing the full list.

### CR-02: Update Student Record Editing

- Description: Enable editing of existing student records (name, department, and year).

- Reason: Requested to correct incorrect or outdated student information.

- Affected CI: Student Update Module

- Result: Authorized users can update student details accurately.

### CR-03: UI Layout Improvement

- Description: Improve form alignment and spacing in the student registration interface.

- Reason: Enhance readability and overall user experience.

- Affected CI: UI HTML & CSS Files

- Result: Cleaner interface with better visual consistency.

## 3. Impact Analysis

| Area | Impact |
| --- | --- |
| Technical Impact | Minor updates to UI components and application logic |
| Schedule Impact | No impact on project schedule |
| Risk Impact | Low risk |
| Documentation Impact | User Manual and Release Notes updated |

## 4. Implementation Details

| CR ID | Implemented In | Version |
| --- | --- | --- |
| CR-01 | searchStudent.js | v1.1 |
| CR-02 | updateStudent.js | v1.1 |
| CR-03 | style.css / index.html | v1.1 |

- Changes implemented using controlled Git branches

- All changes reviewed before merge

- Full traceability maintained through Git commit history

## 5. Verification & Closure

| Item | Status |
| --- | --- |
| Functional Verification | PASS |
| Configuration Audit | PASS |
| Closure Date | December 28, 2025 |
| Verified By | QA Reviewer |
| Final Approval | SCM Manager |

## 6. Approval

Prepared by: Danayt Esayas

Approved by: Dagmawit Gebreweld – SCM Manager

Final Status: Closed and Included in Release v1.1