Addis Ababa Science and Technology University

COLLEGE OF ELECTRICAL AND MECHANICAL

ENGINEERING

DEPARTMENT OF SOFTWARE ENGINEERING

Software Configuration Management

Title: Simple Student Record management System

Group member

- Birhan Aklilu - ETS0363/14

- Burka Labsi – ETS0402/14

- Dagm Taye – ETS0412/14

- Dagmawit Gebreweld – ETS0435/14

- Dagmawit Negash – ETS0436/14

- Danayt Esayas – ETS0438/14

- Delina Mulubirhan – ETS0484/14

Submitted to: Inst. Yibrah

Submitted On: December 30, 2025

Contents

1. Purpose and Scope	3

2. Project Overview	3

3. Roles and Responsibilities	3

4. Configuration Item (CI) Identification	4

5. Naming Conventions and Versioning	4

5.1 Naming Conventions:	4

5.2 Versioning Scheme:	4

5.3 Version Control Rules:	4

5.4 Traceability:	5

6. Branching Model	5

6.1 Branch Structure:	5

6.2 Branch Rules:	5

6.3 Benefits:	5

7. Change Control Process	5

7.1 Change Request (CR) Process:	5

7.2 Change Log	6

7.3 Benefits:	6

8. Baseline Management	6

8.1 Baseline Types:	6

8.2 Baseline Control:	6

8.3 Benefits:	6

9. Tools Used	6

Approval:	7

# 1. Purpose and Scope

The SCMP defines the processes, roles, tools, and responsibilities used to manage changes to the Simple Student Record Mini-System throughout its development lifecycle.

It ensures that all project artifacts are identified, versioned, controlled, and traceable.

Scope:
Covers all configuration items (CIs) including documents, source code, test artifacts, and release packages for the Simple Student Record Mini-System.

## 2. Project Overview

The Simple Student Record Mini-System is a prototype for academic purposes. It manages student information including name, ID, department, and year. The system supports:

- Adding, viewing, updating, and deleting student records

- Simple file-based or database storage

- Basic user interfaces (login, dashboard)

The focus is on demonstrating Software Configuration Management principles, including version control, baselining, and change management.

## 3. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Supervisor | Guides the team, reviews deliverables, evaluates project outcomes |
| SCM Manager | Maintains SCMP, oversees version control, baselines, and SCM compliance |
| Developers | Implement system functionality, follow CR process, maintain code versioning |
| Tester | Prepare test cases, execute tests, verify CI implementations |
| Configuration Auditor | Conduct audits to ensure CI integrity, completeness, and baseline compliance |
| All Team Members | Participate in reviews, follow SCM procedures, update documentation as required |

# 4. Configuration Item (CI) Identification

CIs are artifacts placed under formal configuration control to maintain traceability and accountability.

Categories:

- Documentation CI: SCMP, SRS, User Manual, Developer Guide

- Software CI: Source code, data files

- Test CI: Test cases, test results

- Release CI: Release packages, release notes

- Audit CI: Configuration audit reports

Each CI is uniquely named, versioned, classified by type, and assigned a responsible owner. CI details are maintained in the CI Register v1.2.

# 5. Naming Conventions and Versioning

## 5.1 Naming Conventions:

- Documents: DocumentName_vX.Y.docx

- Source code: descriptive lowercase names (e.g., student_record.py)

- Test files: test_type_vX.Y.xlsx

- Release packages: ProjectName_vX.Y.zip

## 5.2 Versioning Scheme:

- vMajor.Minor

- Major: baseline or release

- Minor: updates after approved CRs

## 5.3 Version Control Rules:

- All changes committed to GitHub

- Clear descriptive commit messages

- No direct commits to main; feature branches required

- Merge via pull requests after approval

- Update CI version numbers upon significant changes

## 5.4 Traceability:

- Git commit history, branch names, and tags

- Version numbers linked to baselines

# 6. Branching Model

## 6.1 Branch Structure:

- Main branch: stable, approved, tested CIs

- Feature branches: feature-[task-name] for specific tasks or approved changes

## 6.2 Branch Rules:

- No direct commits to main

- One task per feature branch

- Pull requests required for merging

- Delete merged branches

- Descriptive branch names

## 6.3 Benefits:

- Controlled development

- Minimized conflicts

- Traceability for CRs

- Clear baseline and release management

# 7. Change Control Process

## 7.1 Change Request (CR) Process:

- Initiation: Team member submits CR form

- Review & Approval: SCM Manager reviews; team approves, modifies, or rejects

- Implementation: Developer implements in feature branch; commits reference CR

- Verification: Tester verifies functionality; documents results

- Closure: Feature branch merged to main; CR marked closed

## 7.2 Change Log

Tracks CR ID, CI affected, description, requestor, approval, date, and version

## 7.3 Benefits:

- Formal review before implementation

- Maintains traceability between changes and CIs

- Minimizes errors and unauthorized updates

- Supports accurate versioning and baselining

# 8. Baseline Management

## 8.1 Baseline Types:

- BL1: Initial repository, SCMP, CI Register, documentation

- BL2: Working prototype, implemented CRs, updated documentation, test artifacts

## 8.2 Baseline Control:

- Tag baselines in GitHub (BL1, BL2)

- Baseline record summarizes CI versions, owners, and date

- Updates require CR approval

## 8.3 Benefits:

- Stable reference for development

- Consistent versioned CIs

- Supports audits and controlled releases

- Enhances traceability for post-baseline changes

# 9. Tools Used

| Tool | Purpose |
| --- | --- |
| Git | Version control, branching, commit history |
| GitHub | Remote repository, pull requests, baselines |
| Microsoft Word | Documentation (SCMP, CI Register, manuals) |
| Microsoft Excel | CI Register, Change Log, test records |
| Python / HTML / JS | System prototype development |
| VS Code | Code editor for source files |
| WinRAR / 7-Zip | Release packaging |
| Notepad++ | Quick edits and file viewing |
| Online JSON Validator | Validate JSON data files |

### Approval:

- Prepared by: Dagmawt Gebreweld – Documentation Owner

- Reviewed by: Dagmawit Gebreweld – SCM Coordinator

- Approved by: Project Team

- Version: v1.2

- Date: December 30, 2025