Addis Ababa Science and Technology University

COLLEGE OF ELECTRICAL AND MECHANICAL

ENGINEERING

DEPARTMENT OF SOFTWARE ENGINEERING

Software Configuration Management

Title: Simple Student Record management System

Group member

- Birhan Aklilu - ETS0363/14

- Burka Labsi – ETS0402/14

- Dagm Taye – ETS0412/14

- Dagmawit Gebreweld – ETS0435/14

- Dagmawit Negash – ETS0436/14

- Danayt Esayas – ETS0438/14

- Delina Mulubirhan – ETS0484/14

Submitted to: Inst. Yibrah

Submitted On: December 30, 2025

## 1. Introduction

The purpose of this audit is to verify the integrity, completeness, and correctness of the Simple Student Record Mini-System (SSRMS) project artifacts.
This report includes:

- A Physical Configuration Audit (PCA) to verify repository contents, versioning, and baselines

- A Functional Configuration Audit (FCA) to confirm that the system satisfies the defined requirements and all approved change requests

## 2. Physical Configuration Audit (PCA)

Objective:
To ensure that all configuration items listed in the Configuration Item (CI) Register are physically present in the repository, correctly named, properly versioned, and consistent with approved baselines.

### Audit Checklist & Findings

| Configuration Item (CI) | Expected Location | Found? | Version | Remarks |
| --- | --- | --- | --- | --- |
| SCM Plan (SCMP) | /docs | Yes | v1.1 | Correct naming convention followed |
| CI Register | /docs | Yes | v1.1 | Matches current repository state |
| Requirements Specification (SRS) | /docs | Yes | v1.0 | Baselined document |
| Baseline Records | /docs | Yes | BL1, BL2 | Two baseline documents present |
| Change Request Forms | /docs | Yes | CR-01, CR-02, CR-03 | All approved CRs recorded |
| Change Log | /docs | Yes | v1.1 | Fully traceable |
| Source Code Files | /src | Yes | v1.1 | HTML, CSS, JS files present |
| Release Notes | /releases | Yes | v1.0, v1.1 | Matches release tags |

### PCA Audit Findings

- Repository Structure:
The repository correctly maintains the required folder structure: /docs, /src, /tests, and /releases.

- Naming Convention:
All files follow the naming and versioning rules defined in the SCM Plan.

- Baseline Consistency:
All items associated with Baseline 1 (BL1) and Baseline 2 (BL2) are correctly identified and traceable in Git.

PCA Result: PASS

## 3. Functional Configuration Audit (FCA)

Objective:
To verify that the software prototype performs the functions defined in the Requirements Specification and successfully implements all approved Change Requests.

### Verification Results

| Requirement / CR ID | Functionality | Status | Observation |
| --- | --- | --- | --- |
| FR-01 | Student Registration | PASS | Student records can be added successfully |
| FR-02 | Student Search | PASS | Search by Student ID works correctly |
| FR-03 | Record Update | PASS | Existing student records can be edited |
| CR-01 | Student Search Enhancement | PASS | Search function improved as requested |
| CR-02 | Record Update Feature | PASS | Editing functionality implemented |
| CR-03 | UI Layout Improvement | PASS | UI alignment and readability improved |
| Data Integrity | JSON Storage | PASS | student.json stores data correctly |

### FCA Audit Findings

- The system functionality aligns 100% with the requirements baseline established in BL1.

- All approved Change Requests are fully implemented and included in Release v1.1.

- The transition from initial prototype (v1.0) to final release (v1.1) is documented and traceable through the Change Log.

FCA Result: PASS

## 4. Auditor Conclusion

The Simple Student Record Mini-System (SSRMS) project has been found to be configuration-compliant.
The project demonstrates proper application of Software Configuration Management principles, including:

- Configuration identification

- Baseline management

- Controlled change implementation

The repository history shows clear traceability from planning and baseline establishment through final implementation.
Version control was consistently maintained using Git, and all physical artifacts match the documented CI Register.

Audit Status: Approved for Project Completion

AuditorBirhan Aklil

Reviewed and Approved by:Dagmawit Gebreweld (SCM Manager)